# Golden Promise — Project Schedule (Gantt Chart)

Wedding Planning Marketplace for Malaysia   |   14-week timeline · Target submission: 15 July 2026

| No | Project Activities | Weeks |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 | 10 | 11 | 12 | 13 | 14 |
| 1 | Project Proposal |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 2 | Requirement Analysis |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 3 | System Design & ERD |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 4 | Frontend Development (React + Tailwind) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 5 | Backend Setup (Laravel + Cloud PostgreSQL) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 6 | Authentication & Role-based Access |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 7 | Venue & Vendor Catalog (with Filters) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 8 | Cart, Checkout & Commission System |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 9 | Budget Tracker & AI Budget Planner (Groq) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 10 | Couple, Vendor & Admin Dashboards |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 11 | Map Integration & UI Polish |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 12 | System Integration & Testing |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 13 | Deployment to Cloud (Frontend + Backend) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 14 | Documentation & Final Presentation |  |  |  |  |  |  |  |  |  |  |  |  |  |  |

## Legend

|  | Planning Phase |  | Development Phase |  | Testing, Deployment & Submission |
| --- | --- | --- | --- | --- | --- |

## Activity Breakdown

Week 1   1. Project Proposal

Week 2   2. Requirement Analysis

Week 3   3. System Design & ERD

Week 4–5   4. Frontend Development (React + Tailwind)

Week 4–5   5. Backend Setup (Laravel + Cloud PostgreSQL)

Week 5   6. Authentication & Role-based Access

Week 6–7   7. Venue & Vendor Catalog (with Filters)

Week 8   8. Cart, Checkout & Commission System

Week 8–9   9. Budget Tracker & AI Budget Planner (Groq)

Week 9–10   10. Couple, Vendor & Admin Dashboards

Week 10   11. Map Integration & UI Polish

Week 11–12   12. System Integration & Testing

Week 12–13   13. Deployment to Cloud (Frontend + Backend)

Week 13–14   14. Documentation & Final Presentation